# KRaft to ZooKeeper revert checklist

Status: [ ] Not Started | [ ] In Progress | [ ] Complete

This checklist outlines the steps to revert to ZooKeeper mode. The procedure depends on which phase of the migration you are currently in.

Warning: You cannot revert to ZooKeeper mode after you have finalized the migration (Phase 5).

## Reverting after Phase 2 (KRaft controllers provisioned)

This is the simplest rollback scenario. At this stage, brokers are still fully managed by ZooKeeper.

- Deprovision controllers: Shut down and delete the KRaft controller nodes.

## Reverting after Phase 3 (Brokers in hybrid mode)

In this scenario, the brokers know about the KRaft controllers but are still managed by ZooKeeper. You must clean up the specific ZNodes and metadata logs.

- Deprovision Controllers: Shut down and delete the KRaft controller nodes.

- Clear ZooKeeper state

  - Run ./bin/zookeeper-shell <zk_host:port>

  - Run deleteall /controller (This allows a broker to register as the ZooKeeper controller).

  - Run get /migration

  - Run delete /migration (This clears the migration state).

- Clean metadata logs: On all brokers, remove the _cluster_metadata log file from Kafka's log directories.

- Perform a rolling restart of brokers:

  - Execute the following sub-steps for each broker, one at a time:

  - Modify server.properties:

    - Remove: zookeeper.metadata.migration.enable

    - Remove: controller.listener.names

    - Remove: controller.quorum.voters

    - Remove: confluent.cluster.link.metadata.topic.enable (if set)

    - Remove protocol: inter.broker.protocol.version (Or set back to original version)

  - Restart the broker.

  - Wait for the broker to rejoin the cluster before proceeding.

- Perform standard checks to ensure the cluster is operating correctly in ZooKeeper mode.

## Reverting after Phase 4 (Brokers migrated to KRaft)

This is a multi-stage rollback.

### Step 1: First rolling restart (Brokers back to hybrid)

- Restart brokers in a rolling fashion.

- Execute the following sub-steps for each broker, one at a time:

- Modify server.properties:

  - Remove: process.roles

  - Replace: node.id=<id> with broker.id=<id> (use a matching ID).

  - Restore connection: zookeeper.connect=<zk_connection_string>

  - Restore: Any other previous ZooKeeper-specific configs (for example, zookeeper.ssl.protocol).

  - IMPORTANT: Ensure the following line is present for this restart: zookeeper.metadata.migration.enable=true

- Restart the broker.

- Wait for the broker to rejoin the cluster before proceeding.

### Step 2: Deprovision controllers and clean ZooKeeper

- Deprovision Controllers: Shut down and delete the KRaft controller nodes.

- Clear ZooKeeper state:

  - Run ./bin/zookeeper-shell <zk_host:port>

  - Run deleteall /controller

  - Run get /migration

  - Run delete /migration

### Step 3: Clean metadata logs

- On all brokers, remove the _cluster_metadata log directory from the Kafka log directories.

### Step 4: Second rolling restart (Brokers back to ZooKeeper-only)

- Restart brokers in a rolling fashion.

- Execute the following sub-steps for each broker, one at a time:

  - Modify server.properties:

    - Remove: zookeeper.metadata.migration.enable

    - Remove: controller.listener.names

    - Remove: controller.quorum.voters

    - Remove: confluent.cluster.link.metadata.topic.enable (if set)

    - Revert Authorizer (If using ACLs): Change authorizer.class.name back to the ZK authorizer (For example, kafka.security.authorizer.AclAuthorizer).

  - Restart the broker.

  - Wait for the broker to rejoin the cluster before proceeding.

- Rollback complete.

## Reverting after Phase 5 (Migration finalized)

- NOT POSSIBLE. You cannot revert to ZooKeeper mode after you have finalized the migration (completed Phase 5). Do not attempt to use the steps above if Phase 5 has been executed.