# ZooKeeper to KRaft migration checklist

Status [ ] Not Started | [ ] In Progress | [ ] Complete

This checklist guides you through the migration from ZooKeeper to KRaft on the Confluent Platform. Complete these steps sequentially.

## Phase 1: Pre-migration preparation

Important: Complete every item in this section before proceeding. These steps ensure the safety of your data.

- Upgrade Confluent Platform

  - Verify that the cluster runs a version that supports ZooKeeper (for example, 7.9 or earlier). Do not attempt to migrate while simultaneously upgrading versions.

- Verify cluster version consistency

  - Confirm that all existing brokers and new KRaft controllers run the exact same Confluent Platform version.

- Validate ZooKeeper ACLs

  - Manually review existing ZooKeeper ACLs.

  - Fix and remove any malformed entries before starting.

- Review KRaft limitations

  - Read the KRaft Limitations and Known Issues to ensure you do not use unsupported features.

- Review security configuration

  - Review SASL/SCRAM requirements.

- Check log directories

  - If brokers use multiple log directories, check the broker logs to ensure no directories have failed.

- Run pre-flight check

  - Run the kafka-migration-check tool with the preflight-check-controller-config argument.

  - Resolve any issues identified by the tool before proceeding.

- Enable TRACE logging

  - In CONFLUENT_HOME/etc/kafka/log4j.properties, add the following line: log4j.logger.org.apache.kafka.metadata.migration=TRACE

## Phase 2: Start KRaft controllers (Migration mode)

In this phase, you start the KRaft controller quorum. These nodes act as the bridge between the old ZooKeeper cluster and the new KRaft cluster.

- Get cluster ID

  - Run ./bin/zookeeper-shell <zk_host:port>

  - Execute get /cluster/id

  - Copy the ID value. You use this in the storage formatting step.

- Configure each KRaft controller

  - Open the controller.properties file and configure the following:

  - Set roles and ID:

    - process.roles=controller

    - node.id=<unique_id> (must be unique across all brokers and controllers).

  - Set the quorum:

    - controller.quorum.voters=<voter_string> (For example, 3000@host1:9093,3001@host2:9093)

  - Set listeners:

    - controller.listener.names=CONTROLLER

    - listeners=CONTROLLER://:9093 (Or your chosen port)

  - Enable migration mode:

    - zookeeper.metadata.migration.enable=true

    - zookeeper.connect=<zk_connection_string>

  - Cluster Linking & Security:

    - Cluster Linking: This property is used by Cluster Linking during the migration: confluent.cluster.link.metadata.topic.enable=true

    - If using RBAC/Secrets: password.encoder.secret=<your_secret>

- Format storage

  - On each controller node, run:./bin/kafka-storage format --config ./etc/kafka/controller.properties --cluster-id=<cluster_id_from_step_1>

- Start controllers

  - On each controller node, run: ./bin/kafka-server-start.sh ./etc/kafka/controller.properties

## Phase 3: Migrate broker metadata (Hybrid mode)

In this phase, brokers remain in ZooKeeper mode but start copying metadata to the KRaft controllers.

- Perform a rolling restart of brokers

  - Execute the following sub-steps for each broker, one at a time:

  - Modify server.properties:

    - Set protocol version: inter.broker.protocol.version=4.1 (or the version specified in the docs)

    - Enable migration: zookeeper.metadata.migration.enable=true zookeeper.connect=<zk_connection_string> (This should already be present)

    - Connect to KRaft Quorum: controller.quorum.voters=<voter_string> (Match the string from Phase 2) controller.listener.names=CONTROLLER

    - Update security map: Add CONTROLLER to listener.security.protocol.map (For example,  ...CONTROLLER:PLAINTEXT)

    - Cluster Linking: This property is used by Cluster Linking during the migration: confluent.cluster.link.metadata.topic.enable=true

  - Restart the broker.

  - Wait for the broker to rejoin the cluster before proceeding to the next one.

- Monitor for completion

  - After all brokers have been restarted, monitor the active KRaft controller log for the message: Completed migration of metadata from ZooKeeper to KRaft.

- (Optional) Check broker logs for a znode_type entry for /controller showing kraftControllerEpoch. This confirms the controller leadership has moved to the KRaft quorum logic.

## Phase 4: Migrate brokers to KRaft

In this phase, brokers restart as KRaft nodes. They disconnect from ZooKeeper entirely.

- Perform a rolling restart of brokers

  - Execute the following sub-steps for each broker, one at a time:

  - Modify server.properties:

  - Enable KRaft role:

    - process.roles=broker

    - node.id=<broker_id> (use the same ID number as the old broker.id)

  - Clean up old ZooKeeper configs:

    - Remove or comment Out: broker.id (Ensure it is replaced by node.id)

    - Remove or comment Out: inter.broker.protocol.version

    - Remove or comment Out: zookeeper.metadata.migration.enable=true

    - Remove or comment Out: zookeeper.connect

    - Remove or comment Out: confluent.cluster.link.metadata.topic.enable=true (If set)

  - Retain KRaft Configs

    - Keep: controller.quorum.voters

    - Keep: controller.listener.names

  - Update Authorizer (If using ACLs)

    - Change authorizer.class.name to org.apache.kafka.metadata.authorizer.StandardAuthorizer

  - Restart the broker.

  - Wait for the broker to rejoin the cluster before proceeding to the next one.

- (Recommended) Validate stability

  - Run the cluster in this mode for an extended period (for example, 1-2 weeks) to ensure stability.

## Phase 5: Finalize migration (KRaft-only mode)

- Perform a rolling restart of controllers

  - Execute the following sub-steps for each KRaft controller, one at a time:

  - Modify controller.properties:

    - Disable Migration Mode:

      - Remove or comment out: zookeeper.metadata.migration.enable=true

      - Remove or comment out: zookeeper.connect

    - Clean up Cluster Linking (If used):

      - Remove or comment out: confluent.cluster.link.metadata.topic.enable=true (if set)

  - Restart the controller.

  - Wait for the controller to rejoin the quorum before proceeding to the next one.

- Decommission ZooKeeper

  - Once all controllers are restarted and verified healthy, you can safely shut down the ZooKeeper ensemble.

  - Note: At this point, the migration is finalized and reverting to ZooKeeper is no longer possible.